GSA SUPPLEMENT TO MASTERSPEC
GSA
9/99

Retain this section if the project systems and equipment require an extensive formal training program for Government operating personnel, in excess of basic instructions for personnel as specified in Division 1 Section "Operation and Maintenance Documentation."

SECTION 01820 - DEMONSTRATION AND TRAINING
PART 1 -  GENERAL

1.1 SUMMARY

A. This Section includes administrative and procedural requirements for instructing Government operation and maintenance personnel, including the following:

1. Demonstration of operation of systems, subsystems, and equipment.

2. Training in operation and maintenance of systems, subsystems, and equipment.

1.2 SUBMITTALS

Revise the number of copies in the following paragraph and subparagraph, if necessary for the project requirements.

A. Instruction Program:  Submit 2 copies of outline of instructional program for demonstration and training, including a schedule of proposed dates, times, length of instruction time, instructors' names for each training module, and learning objective and outline for each training module.

1. At completion of training, submit 2 complete training manuals for Government use.

B. Qualification Data:  For facilitator and instructors, to demonstrate their capabilities and experience, include lists of completed projects with project names and addresses, names and addresses of architects and owners, and other information specified.

C. Attendance Record:  For each training module, submit list of participants and length of instruction time.

D. Evaluations:  For each participant and for each training module, submit results and documentation of performance-based test.

Retain the following paragraph if videotape is required.  Revise the number of copies if necessary for the project requirements.

E. Demonstration and Training Videotape:  Submit 2 copies at end of each training module.

1.3 QUALITY ASSURANCE

A. Facilitator Qualifications:  A firm or individual experienced in training or educating maintenance personnel in a training program similar in content and extent to that required for this Project, and whose work has resulted in training or education with a record of successful learning performance.

B. Instructor Qualifications:  A factory-authorized service representative, experienced in operation and maintenance procedures and training.

C. Preinstruction Conference:  The Contractor, facilitor and instructors shall conduct a conference at the Project site to review methods and procedures related to demonstration and training including, but not limited to, the following:

1. Inspect and discuss locations and other facilities required for instruction.

2. Review and finalize instruction schedule and verify availability of educational materials, instructors' personnel, audiovisual equipment, and other facilities.

3. Review required content of instruction.

4. For instruction that must occur outside, review weather and forecasted weather conditions and procedures to follow if conditions are unfavorable.

1.4 COORDINATION

A. Coordinate instruction schedule with Government operations.  Adjust schedule as required to minimize disrupting Government operations.

B. Coordinate instructors, including providing notification of dates, times, length of instruction time, and course content.

C. Coordinate content of training modules with content of approved emergency, operation, and maintenance manuals.  Do not submit instruction program until operation and maintenance data has been reviewed and approved by the Contracting Officer's Representative.

PART 2 -  PRODUCTS

2.1 INSTRUCTION PROGRAM

A. Program Structure:  Develop an instruction program that includes individual training modules for each system and for equipment not part of a system, as required by individual Specification Sections, and as follows:

Insert subparagraphs listing the systems, subsystems and independent equipment that require a training program.

B. Training Modules:  Develop a learning objective and teaching outline for each module.  Include a description of specific skills and knowledge that participant is expected to master.  For each module, include instruction for the following:

1. Basis of System Design, Operational Requirements, and Criteria:  Include the following:

a. System, subsystem, and equipment descriptions.

b. Performance and design criteria if Contractor is delegated design responsibility.

c. Operating standards.

d. Regulatory requirements.

e. Equipment function.

f. Operating characteristics.

g. Limiting conditions.

h. Performance curves.

2. Documentation:  Review the following items in detail:

a. Emergency manuals.

b. Operations manuals.

c. Maintenance manuals.

d. Project Record Documents.

e. Identification systems.

f. Warranties and bonds.

g. Maintenance service agreements and similar continuing commitments.

3. Emergencies:  Include the following, as applicable:

a. Instructions on meaning of warnings, trouble indications, and error messages.

b. Instructions on stopping.

c. Shutdown instructions for each type of emergency.

d. Operating instructions for conditions outside of normal operating limits.

e. Sequences for electric or electronic systems.

f. Special operating instructions and procedures.

4. Operations:  Include the following, as applicable:

a. Startup procedures.

b. Equipment or system break-in procedures.

c. Routine and normal operating instructions.

d. Regulation and control procedures.

e. Control sequences.

f. Safety procedures.

g. Instructions on stopping.

h. Normal shutdown instructions.

i. Operating procedures for emergencies.

j. Operating procedures for system, subsystem, or equipment failure.

k. Seasonal and weekend operating instructions.

l. Required sequences for electric or electronic systems.

m. Special operating instructions and procedures.

5. Adjustments:  Include the following:

a. Alignments.

b. Checking adjustments.

c. Noise and vibration adjustments.

d. Economy and efficiency adjustments.

6. Troubleshooting:  Include the following:

a. Diagnostic instructions.

b. Test and inspection procedures.

7. Maintenance:  Include the following:

a. Inspection procedures.

b. Types of cleaning agents to be used and methods of cleaning.

c. List of cleaning agents and methods of cleaning detrimental to product.

d. Procedures for routine cleaning

e. Procedures for preventive maintenance.

f. Procedures for routine maintenance.

g. Instruction on use of special tools.

8. Repairs:  Include the following:

a. Diagnosis instructions.

b. Repair instructions.

c. Disassembly; component removal, repair, and replacement; and reassembly instructions.

d. Instructions for identifying parts and components.

e. Review of spare parts needed for operation and maintenance.

PART 3 -  EXECUTION

3.1 PREPARATION

A. Assemble educational materials necessary for instruction, including documentation and training.  Assemble training modules into a combined training manual.

B. Set up instructional equipment at instruction location.

3.2 INSTRUCTION

A. Engage a qualified facilitator to prepare instruction program and training modules, to coordinate instructors, and to coordinate between Contractor and the Government for number of participants, instruction times, and location.

B. Engage qualified instructors to instruct Government personnel to adjust, operate, and maintain systems, subsystems, and equipment not part of a system.

1. The Contracting Officer will furnish an instructor to describe basis of system design, operational requirements, criteria, and regulatory requirements.

2. The Contracting Officer will furnish an instructor to describe operational philosophy.

3. The Contracting Officer will furnish Contractor with names and positions of participants.

C. Scheduling:  Provide instruction at mutually agreed on times.  For equipment that requires seasonal operation, provide similar instruction at start of each season.

Revise the number of days in the following subparagraph, if longer notice is required or shorter notice is acceptable.

1. Schedule training with the Contracting Officer's Representative, with at least 7 days' advance notice.

D. Evaluation:  At conclusion of each training module, assess and document each participant's mastery of module by use of an oral, written or demonstration performance-based test.

Retain the following paragraph with subparagraphs if videotape is required.

E. Demonstration and Training Videotape:  Record each training module separately.  Include classroom instructions and demonstrations, board diagrams, and other visual aids, but not student practice.

1. Record on high quality VHS color videotapes.

2. At beginning of each training module, record each chart containing learning objective and lesson outline.

F. Cleanup:  Collect and remove used and leftover educational materials.  Remove instructional equipment.  Restore systems and equipment to condition existing before initial training use.

END OF SECTION 01820

DEMONSTRATION AND TRAINING
01820 - 5

