Copyright 1998 AIA
MASTERSPEC
9/98

NIH VERSION of MASTERSPEC based on GSA Masterspec dated 9/99

NIH Version dated January 2002

Retain this section if options are included in the project bid pricing.

This section uses the term Contracting Officer, Contracting Officer's Technical Representative and/or Project Officer in specific locations within this section based on specific authorities granted each individual under the terms of the contract.  Any changes in these terms at specific locations within these specifications must be coordinated with the Contracting Officer.

<Text> requires insertion of data

[text] requires decision to delete, retain, or edit text in brackets

SECTION 01260 - OPTIONS
PART 1 -  GENERAL

1.1 RELATED DOCUMENTS

A. Drawings and general provisions of the Contract, including General and Supplementary Conditions and other Division 1 Specification Sections, apply to this Section.

1.2 SUMMARY

A. This Section includes administrative and procedural requirements for options.

1.3 DEFINITIONS

Revise definition below to suit Project.

A. Option:  An amount proposed by the Contractor and stated on the Bid Form for certain work defined in the Bidding Requirements that may be added by NIH to the project Work within a specific time period after award of the Contract.

1. The amount for an option shall be the net total addition or credit to the Contract price to incorporate the option work into the project work.

1.4 PROCEDURES

Make certain the Bid Form clearly states that costs listed for each option include costs of related coordination, modification, or adjustment.  If not clearly stated, revise paragraph and subparagraph below by stating this requirement.

A. Selection:  An option must be accepted by NIH within the time specified in the Contract in order to be included in the project work.

B. Coordination:  Modify or adjust affected adjacent work as necessary to completely and fully integrate the accepted option work into the Project.

1. Include as part of each option, miscellaneous devices, accessory objects, and similar items incidental to or required for a complete installation whether or not indicated as part of option.

Retain first paragraph below for most projects.  Failure to require notification could create problems later.

C. Notification:  If an option is accepted by NIH, the Contractor shall immediately notify each subcontractor and party involved, in writing, of the acceptance of the option.  Include a complete description of negotiated modifications to options.

D. Execute accepted options under the same conditions as other work of the Contract.

E. Schedule:  A Schedule of Options is included at the end of this Section.  Specification Sections referenced in schedule contain requirements for materials necessary to achieve the work described under each alternate.  Specification sections referenced may not be inclusive and other specification sections in the contract may also apply.

PART 2 -  PRODUCTS (Not Used)

PART 3 -  EXECUTION

List options, matching the order, numbers and descriptions on the Bid Form.  For each option, describe the work to be substituted for the work not included, indicate locations, and reference specification sections and drawings necessary for clarity.  The following sample paragraph illustrates a typical format for an option.

3.1 SCHEDULE OF OPTIONS

A. Option No. 1:  Provide all work required to <Insert option description>, as indicated on the Drawings, labeled Option No. 1, and as specified.  Option No. 1 must be accepted by NIH within the timeframe specified in the Contract, or not at all.

Repeat above as often as necessary to include all options for Project.

END OF SECTION 01260

OPTIONS
01260 - 1

