March 10, 2003

Attn: Mr. Butler

Slidell Housing Authority

1250 Martin Luther King

Slidell, LA. 70458

RE: Replacement Windows For Washington Heights & Country Gardens Located in Slidell, LA.

Dear Mr Butler.

The Contractor and I have researched the windows and screens for this job, and here are the new figures.

The original contract was for $286,532.00. If we use the general aluminum #1900 series window that is comparable to Quaker window and is installed with the security windows we will save approximately $21,009.00. Please see the attached sheets from the contractor.

If we use the Quaker windows and security screens it will increase the job buy $75,039.00.

We recommend that the contractor be allowed to use the General Aluminum windows with the security screens for both sites and have the reduction in the contract amount.

Please call me at your earliest convenience

 Chuck Dammon 

Vice President & Project Manger

Chuckdammon@yahoo.com
