Dammon Engineering

(985) 649-5832

Fax: (985) 641-5950

FAX NUMBER TRANSMITTED TO:       645-9164
TO:  
Hidi

E.C.O. Builders

FROM:  David Dammon

Reference:   
Hubcap, Tire & Wheel, Inc.

4200 Jefferson Hwy.

Jefferson, LA 70121

DATE:  March 31, 2008

No of pages including cover sheet:   2

COMMENTS:  

Hidi,

As per our conversation about the subject proposal.  The size of the facility has been reduced from 3,750 s.f. to 2,250 s.f.  Our agreement was for a total amount of $14,950.00 for the larger facility.  We would like to extend a reduction of $2,000.00 for the project to cover the reduction of the facility.   

The new total fee of $12,950.00 (Twelve Thousand Nine Hundred and Fifty Dollars) will cover the site plan, submittals to Jefferson Parish for a Planning Department Review, and stamped plans for permit plans review.  Our fee also includes  # of sets plans and fees for the Fire Marshal’s review and response.  Our fee does not include the cost of parish fees, traffic study, soils analysis, survey, topo, or any other government agency or engineering fees.  Our fee also does not include any customer changes, but will cover any changes required by the State Fire Marshal or Jefferson Parish.

To-date, we have received the $1,000.00 deposit that was required to start the project and we have received $5,000.00 of the $6,000.00 that has been invoiced through the completion of the site plan.  At this point there is a $1,000.00 deficit.  After this deficit has been paid we can resume the project and will invoice the balance upon completion of the Fire Marshal review.

A soils analysis will be required to complete this project.
Thank you,

David Dammon

Dammon Engineering, Inc.

dammonengineering.com


1095 Florida Ave.



P.O. Box 2830



            985-649-5832

Slidell, LA 70458



Slidell, LA  70459


   FAX 985-641-5950

September 4, 2007

Mr. Elwin Ordoyne

E.C.O. Builders

900 Old Spanish Trail

Slidell, Louisiana  70458

RE:
Hubcap, Tire & Wheel, Inc.

4200 Jefferson Hwy.

Jefferson, LA 70121

Dear Mr. Ordoyne,

Dammon Engineering, Inc. proposes to furnish Engineering services to layout the site plan and design a 3,750 sf building, located on Jefferson Hwy in Jefferson, Louisiana.

We propose a total fee of $14,950.00 (Fourteen Thousand Nine Hundred and Fifty Dollars) for construction documents.  This fee does not include cost of soils analysis (if required), survey, topo, or other government agency fees.

If selected we ask for a deposit of $1,000.00 to start work.  We propose to then bill $6,000 when the site plan is complete and the balance due following 100% design completion.

Dammon Engineering carries $1,000,000 Professional/General Liability Insurance, Auto Insurance and Workmen’s Compensation Insurance.  Unless this offer is previously accepted, it will be withdrawn automatically at 5:00 p.m., 30 days from the date of issue.

We look forward to working with you on this project.  Please indicate your acceptance of the above by signing below.  If you have any questions, or require any further information, please feel free to call.

Sincerely,

David Dammon

 Title 
Accepted:
_________________________________
Date:__________________



       Elwin Ordoyne/E.C.O. Builders

