March 14, 2003

Mr. Elwin. Ordoyne

E.C.O. Builders

900 Old Spanish Trail

Slidell, Louisiana  70458

RE:
Lee Dupont/Residential two-story home located on Harrison Ave.

Dear Elwin,

Dammon Engineering, Inc. proposes to furnish architect and engineering services for the above referenced project to include:

A. Drawings of demolition plan for walls of existing 1st floor & 2nd floor layout of home.

B. Design of new apartment layout using existing exterior walls and roof.

C. Design of new temporary beams/columns for 2nd floor load while new foundation is being poured.

D. Design new slab for entire first floor.

E. Design new piling layout for entire first floor (screw piles as required).

F. Design new electrical panels and layouts for apartments.

G. Design new plumbing layout for apartments.

H. Design new a/c & heating for apartments.

All of the above is as discussed at the jobsite on Harrison Avenue on January 9, 2003.

Our proposed fee does not include the cost of a survey, soil borings, or landscape architecture if required by the city for this property.  (The owner will have to provide required soil boring test at his/her cost.)

We will provide and submit copies to the Fire Marshal for his approval, provide copies for the city of New Orleans, and provide three copies to E.C.O. Builders.  We propose to provide you with these services for the total fee of $11,000.00 (Eleven Thousand Dollars).

Dammon Engineering, Inc. carries Professional Liability Insurance in the amount of $550,000/$1,000,000, General Liability and Workman’s Compensation Insurance.

We would appreciate a deposit of $3,666.00, with the balance of $7334.00 due when drawings are submitted to the Fire Marshal.

Please indicate your acceptance by signing below.

Accepted: ________________________________
Date: ____________________


           Elwin Ordoyne/E.C.O. Builders

Sincerely,

Emmett G. (Pete) Dammon, P.E.

