July 2, 2025

Pre-Construction Meeting Agenda

New training Facility	 #2

34780  S. Range Road

Slidell, La. 70460

Project No.2507

- Establish a day and time for groundbreaking ceremony.

- Summary of work.

- Release notice to proceed to contractor.

- Staging area.

  - Finalize limits of staging area.

- Site access:

  - C104 shows where to locate the Construction Entrance and Erosion Control measures.

- Utilities

  - Provide offsite potable water for crew(s) and for work that requires the use of water.

  - Provide porta potty for work crew(s).

  - Provide temporary power for work crew(s).

  - Install Project Sign.

- Scheduling / Coordination

  - Construction Duration

    - Notice to proceed will be issued once the permit is issued.

    - Construction time is 180 days after notice to proceed is issued.

    - Liquidated Damages is set at $500 for each consecutive calendar day for which the work is not complete.

- Meetings & Inspections

  - Site Inspections, typically weekly

  - Progress / Coordination Meetings, typically monthly

- Submittals

  - Long lead / special items

  - Email all submittals to info@dammonengineering.com

- Request for Payment

  - Number of copies to be submitted.

  - Accompanied any updated schedule if changes.

  - Stored materials

    - Must be suitably stored and per manufacturer’s recommendation when applicable

  - Review at monthly progress meeting

- Modifications and/or Changes

  - Must have prior approval from Architect/Engineer before proceeding with changes

  - Steps

    - RFI

    - Contractor or architect cost proposal

    - Construction Change Directive

    - Change Order

  - Mtg. to discuss CO’s & proposals as necessary

- Review contractor’s preliminary schedule and Schedule of Values.

- Take questions.