April 2nd 2026

Pre-Construction Meeting Agenda

2745 Lakeshore Vista Blvd Slidell La Fire Station 10

- Establish a day and time for groundbreaking ceremony.

- Summary of work.

- Staging area.

  - Finalize limits of staging area.

- Site access:

  - C105 shows where to locate the Construction Entrance and Erosion Control measures.

- Site Clearing:

  - Normal ground clearing practices.

- Utilities

  - Provide offsite potable water for crew(s) and for work that requires the use of water.

  - Provide porta potty for work crew(s).

  - Provide temporary power for work crew(s).

- Scheduling / Coordination

  - Construction Duration

- i. Construction time is 180 days after notice to proceed is issued.

- I. Liquidated Damages is set at $500 for each consecutive calendar day               			     for which the work is not complete.

- Meetings & Inspections

  - Site Inspections, typically daily/weekly

  - Progress / Coordination Meetings, typically monthly

- Submittals

  - Long lead / special items

  - Email all submittals to info@dammonengineering.com

- Request for Payment

  - Number of copies to be submitted.

  - Accompanied any updated schedule if changes.

  - Stored materials

    - Must be suitably stored and per manufacturer’s recommendation when applicable

    - Off-site - copy of invoice & applicable insurance.

    - On-site - copy of invoice

  - Review at monthly progress meeting

- Modifications and/or Changes

  - Must have prior approval from Architect/Engineer before proceeding with changes

  - Steps

    - RFI

    - Contractor or architect cost proposal

    - Construction Change Directive

    - Change Order

  - Mtg. to discuss CO’s & proposals as necessary

- Review contractors preliminary schedule and Schedule of Values.