Owner

Engineer

Consultant

Contractor

PROJECT:						              FIELD REPORT NUMBER: 21

St Tammany Fire District No.1        				ENGINEER’S PROJECT NUMBER:  2480

New Training Facility

34780 Range Road

Slidell, Louisiana 70460

CONTRACT:  New Construction

DATE:  06/17/2024			TIME:  8:55 AM 	    WEATHER: Rain    TEMP RANGE: 83°

EST % OF COMPLETION:  55%		                        CONFORMANCE WITH SCHEDULE (+/-):  on Schedule

WORK IN PROGRESS:  		                                                  PRESENT AT SITE:

Closing in walls                                                                       Chuck Dammon/Subs/Contractor

OBSERVATIONS:

Closing in the walls with sheetrock.

NFORMATION OR ACTION REQUIRED:

ATTACHMENTS: